# SafeIQ - Milestone 1 Discovery Pack - Summary for Neil

# SafeIQ — Milestone 1 Discovery Pack — Summary for Neil

Prepared as part of Milestone 1 (Discovery). This note summarises the documents in this pack, what each one is confidently proposing versus still flagging as open, and exactly what we need from you to move from “proposed design” to a signed-off, fixed-price build.

## What’s in this pack

| Document | What it covers |
| --- | --- |
| Solution Architecture & AWS Design | The full technical design on AWS (London region), every AWS service involved and why, and — specifically — how we keep the AI running costs down |
| Cost Model | What this will cost to run per month, modelled at three example scales, plus the exact numbers we need from you to turn the estimate into a real figure |
| RAG Design (AI/RAG Architecture) | How each RAG ingests documents, answers questions only from its own approved content, cites its sources, and escalates rather than guesses |
| RAG Evaluation Strategy | How we’ll prove the above claim is actually true, rather than assume it — the test approach that backs the audit trail’s evidential value |
| API Specification | The interface the web app, floating widget, and (later) mobile app will all call |
| Multi-Tenant Database Schema | How every organisation’s data is kept fully separate from every other organisation’s, at the database level |
| Security & Compliance Design | Data residency, encryption, access control, and — specifically — how we resolve the tension between GDPR’s “right to be forgotten” and an audit trail that needs to prove what happened |
| Architecture Decision Records (5) | The five irreversible technical choices (AI provider, database for search, how tenants are isolated, the real-time chat/call system, and the audit-trail technology), each with the options we considered and why |
| Delivery Plan & Phasing | The order things need to happen in, what’s genuinely on the critical path, and our recommendation for what ships in the first release versus phase 2 |

## The honest headline

Everything in this pack is a proposed design, not a committed one. We’ve gone as far as we responsibly can on paper. A handful of things can only be validated by actually testing them — and we’d rather tell you that plainly now than quietly assume our way past it and have it surface as a problem later, in a fixed-price contract, after the fact.

Specifically still open:

- A short set of requirement workshops to close out the remaining open questions (team role permissions, a couple of account-type distinctions, and the exact scope of the SafeIQ internal support account). These are small individually but the fixed price depends on all of them being nailed down first.

- Four short technical spikes, before we’d be comfortable committing a fixed price around them:

  - Testing the AI actually answers only from your real documents, cites its sources correctly, and refuses rather than guesses — run against a real (anonymised where needed) sample of your content.

  - Proving out the floating widget mechanism itself (how it actually gets onto a user’s browser or device).

  - A real voice/video/screen-share call round-trip, not just a design on paper.

  - Checking the mobile version — and specifically the lock-screen recording idea — is actually feasible and legal on iOS before we scope it in.

- One decision that’s specifically yours to make, not ours: the brief asks for the RAG data to sit in a “blockchain” for audit purposes. Our recommendation (in the Architecture Decision Records) is a tamper-evident, hash-chained ledger instead — it solves the actual problem (proving what happened, and resolving that against GDPR erasure requests) more cleanly than a literal blockchain would. But that’s a genuine change from the brief’s wording, and we want your explicit sign-off on it rather than quietly substituting it.

- Your numbers, not our guesses, to turn the cost model from an illustrative range into a real figure — see the Cost Model document’s final section for the exact five questions.

## What we’d like from you

- A read-through of this pack, at whatever pace suits — none of it requires a same-day response.

- Time for 2–3 short workshops to close out item 1 above.

- A steer on item 3 above (the blockchain question) — this is the one place we’re deliberately asking you to make a call rather than deciding it for you.

- The scale numbers in the Cost Model document, whenever you have a rough sense of them — rough is fine to start.

- Sign-off to run the four technical spikes, including sharing a small real sample of documents for the AI-grounding test (happy to discuss an NDA or data-handling agreement for that specifically).

Once those land, we convert every PROPOSED decision in this pack to ACCEPTED, turn the cost model into a real number, and that’s what the fixed price gets built on.

Happy to walk through any of this on a call — it’s a lot to read in one sitting, and it’s genuinely meant to be discussed, not just approved.